## Slide 1
Changing Paradigm in Public Procurement: Towards Value for Money and Higher Efficiency June 1 and 2, 2016 Belgrade, Serbia Acquisition Planning: Defining the Need and Conducting Market Research
Professor Steve Schooner

## Slide 2: Experience suggests that most disappointing outcomes in public procurement can be traced back to easily avoidable errors during the acquisition planning stage.

## Slide 3: Acquisition Planning Disciplines
Advance Preparation – planning takes time
  Lack of planning adversely impacts results
  Time is critical to buyers and sellers
Requirements
  Communication – Understanding the Customer’s Needs/Mission
  Market Research
  Budget, Estimating
Choosing a Solicitation/Competition Methodology
  Weighing alternative strategies
  Determining an evaluation scheme/priorities
Selecting a Contract Type/Vehicle

## Slide 4: Acquisition planning
Many failures of acquisition planning can be traced to shortage of time
Time pressures may be genuine or the result of incompetence or lack of coordination
Result is often failure to do adequate market research
Poorly crafted specifications may be unclear, too demanding, or not specific enough
Contractors require time to
  Understand government requirements
  Identify and coordinate with subcontractors, vendors, suppliers
  Prepare solicitations/tenders

## Slide 5: Acquisition planning
Understanding Requirements and Exhaustive Market Research can help overcome common practices that limit competition:
  Inertia – buy what you have/know
  “Expert” preferences – customer knows what they want
  Corruption – buy from friends, donors, or relatives
  Tension between contracting office and others

## Slide 6: Acquisition planning
Challenges in defining the government’s needs:
Balancing openness to industry against the risk of loss of independence, or even a conflict of interest
Balancing specificity (design specifications) against flexibility (performance specifications)
  Think “how” to do job versus “what” the customer needs/wants
Need for clarity
  Ask: Have we written clearly enough and in enough detail that an intelligent, informed company will know what the government is looking for?

## Slide 7: Consider alternative strategies
Outsourcing, privatization – the evolving nature of services, public works
  BOT’s and BOOT’s – build-own-operate-transfer
Lease/rent versus buy
Aggregating/centralizing purchases
  Framework contracts
  Electronic catalogs
  * More on this later
Consider transaction costs
  Particularly for low cost/high volume transactions (such as office supplies)

## Slide 8: Even the most experienced and well-trained government officials cannot be expected to understand private sector markets and capacity and effectively estimate prices without communicating with the private sector.

## Slide 9: Market Research is Critical
Markets Evolve Rapidly
Explosion of information sources
Evolution includes
  Contractors/firms
  Technologies and Methodologies
  Personnel
  Prices, pricing structures
Global best practices
  Draft solicitations/tenders
  Draft specification/requirements descriptions

## Slide 10: Creativity, common sense, communication, cooperation, and curiosity all contribute to productive market research efforts.

## Slide 11: Market Research Techniques (1)
Contacting knowledgeable individuals in Government and private industry regarding market capabilities to meet requirements.
Reviewing the results of recent market research undertaken to meet similar or identical requirements.
  Share knowledge with colleagues, departments, ministries.

## Slide 12: Market Research Techniques (2)
Publishing formal requests for information (RFI’s) on web sites, appropriate technical or scientific journals, or business and publications.
Actively communicating – in person, via telephone, over the internet – with industry, acquisition personnel, and customers.

## Slide 13: Market Research Techniques (3)
Obtaining source lists of similar items from other contracting departments, ministries, agencies, trade associations, or other sources.
Reviewing catalogs – on the Internet, in libraries, etc. – and other generally available product literature published by manufacturers, distributors, and dealers.

## Slide 14: Market Research Techniques (4)
Hosting open forums, meetings, or pre-solicitation (or pre-tender) conferences to involve potential offerors early in the acquisition process.
Asking anyone and everyone for suggestions … and being willing to experiment.
Making your needs clear to the private sector.

## Slide 15
Challenges in Government cost estimating
Government officials are often ill-suited/prepared to estimate private sector/market prices
Estimates based upon prior government purchases rarely reflect current private sector market conditions
Impacts:
Unrealistically low estimate: Government may misevaluate bids with realistic prices
Unrealistically high estimate: Gov’t may agree to too high (above market) prices

## Slide 16
Choosing evaluation criteria:
Low price
  Most transparent approach
  Greatest protection against corruption
  Risk: government will buy low quality
    Solution: Require high quality through the specifications
Value proposition: Price + non-price criteria
  Consider quality (and life-cycle elements)
  Non-price criteria need to be carefully chosen, to avoid anti-competitive restrictions and to avoid criteria that are overly subjective
  Overly complex criteria can cause problems

## Slide 17: Contracts allocate risk. But there is a balance. For example, increasing the contractor’s performance risk typically requires the government to pay a higher contract price.

## Slide 18: Contract Types and Incentives
Consider incentives and disincentives
  Profit – fixed or dependent upon performance
    Incentivize
      Timely delivery
      Cost control and/or Savings
      Quality/compliance with contractual specifications
      Customer Satisfaction
  Well Crafted Bonuses, Benchmark-based incentives Work
  Disincentives
    Penalties
    Liquidated Damages
Incentivize the Behavior That Matters!

## Slide 19
Conclusion